CITY OF HURON

CITY MANAGER’S REPORT

March 21, 2022

Matthew Lasko, City Manager

ECONOMIC/COMMUNITY DEVELOPMENT

Firelands Scientific: The City has received final site plans from Firelands Scientific related to a substantial expansion of their facility in the Huron Corporate Park.  The site plan was presented to the planning commission on 12/15/21 and received unanimous approval.  The project does need to get additional approvals on lighting plans, however.  This is truly an exciting project, and we are appreciative of the Company’s willingness to expand operations in the City. The expansion includes, but is not limited to additional growing space, offices, warehousing, and parking along with landscaping enhancements.

USGS/Harbor Point Marina: At the planning commission meeting on 12/15, the next phase of the Harbor Point Marine project was presented.  The second phase (the first being the construction of the USGS facility which is underway) includes a new storage facility and the construction of an approximate 2,500 square foot Harbormaster House.  The site plan received approval, however, the developers will need to still secure approval of their landscaping plan and undergo design review of the exterior materials for the facility.  We are excited that the owners/developers continue to move forward with additional phases of this transformational project.  Developers are still determining what, if anything, will happen to the larger blue storage building on site.

Buckeye Sports: The City has received plans from Buckeye Sports for the construction of their water/marine craft facility in Lake Erie Parkway.  This will be a wonderful addition to the City and the corporate park and will result in development on the last remaining parcel within the Corporate Park.  We are hoping to see construction commence soon and want to wish them a big welcome to the community.

The company has submitted a request for tax abatement to the City.  Because this project is not located in a community reinvestment area, it ultimately will need to be considered by the Erie County Commissioners in addition to Council.  The County did authorize the City to serve as the negotiating body for the request and has since negotiated a 15-year, 100% abatement – however, each school district (Huron Schools and EHOVE) will remain whole.  To date, the Huron Schools have approved a school compensation agreement with the Company.  EHOVE will be considering the School Compensation Agreement at their next Board meeting on April 6th.  The City will be considering the tax abatement request and school compensation agreements at our meeting on March 22, 2022.

South Shore Marine: Staff recently met with representatives from South Shore Marine regarding an upcoming expansion.  The company is looking at adding another large indoor storage facility just east of their campus.  The currently facility is estimated to represent an additional $1.5M investment in the community.

The City is in receipt of a Community Reinvestment Area tax abatement request.  We anticipate bringing this request to City Council at one of the two April meetings.  Additionally, both Huron Schools and EHOVE are expected to remain whole under the request via two separate School Compensation Agreements.

Ardagh/Sawmill Pkwy: The City has completed all the necessary title and legal work related to the vacation and dedication of certain portions of Sawmill Creek Parkway.  In summary, the City vacated the eastern most 300-400 feet of the Parkway and deeded it over to Ardagh for use as part of the their private development footprint.  In exchange, Ardagh dedicated portions of their private property as public use in order for the City to install a turnaround at the end of the Parkway to aid in vehicular maneuvering, particularly for emergency vehicles.

Additionally, all title documents and construction drawings have been submitted to the Economic Development Administration.  EDA must sign off on the construction documents, bid book and title work prior to the project being placed out to bid for construction.  We are not aware of EDA’s timeline to complete their review and staff and OHM are anxiously awaiting their approval so as to move forward with construction on this critical project.

Additionally, based on recent conversations with corporate representatives, the total investment in the facility that is anticipated by year end is closer to $580M versus the historically reported $411M.  Additionally, they are anticipating 322 employees by year end versus the earlier reported 211 employees.

ConAgra: The late fall and winter months were critical months for completing several items to continue to move the ConAgra development further.  Since the announcement and selection of NAI Harmon Group out of Toledo as the preferred developer, the following has occurred:

- The city completed the rezoning process for the approximate 10-acre parcel from Industrial to mixed-use zoning.  This went through the three-reading process.  Additionally, 4 amendments were simultaneously made to the zoning code which included: (1) restricting residential uses on the ground floor of only commercial buildings, (2) permitting transient-rental uses, (3) requiring conditional use permits for any outdoor display of goods and permitting places of worship.

- The city, in partnership with Huron Schools and EHOVE, approved a Tax-increment financing package to aid in the City’s financing of the public infrastructure of the site.

- Completed an appraisal of the entirety of the site in partnership with Cushman and Wakefield – one of Ohio’s premier appraisal and commercial brokerage firms.

- Completed an engineering analysis of the condition of the existing seawalls at the site with the aid of KS & Associates which reviewed the existing condition of the seawalls as well as provided cost estimates and options for improvements to the revetment treatments at the site.

- Completed const estimates for the installation of a new public loop road throughout the site and extension of utilities through the site.

We therefore held a re-kickoff meeting with the folks from NAI Harmon this week to talk next steps.  These steps include among other items:

- Completing detailed engineering drawings for roadway, seawall, and utility improvements.

- Completing detailed site plan for planning commission review.

- Finalizing site control and agreed upon purchase price (if the site control if to be an outright sale of the property) – with of course a claw back to ensure publicly accessible green space in perpetuity.

- Completion of comprehensive development agreement laying out responsibilities and development timelines.

- Beginning the permitting process with Army Corp of Engineers for revetment activities.

We will keep Council and the public aware of updates as the occur.

Tax Incentive Review Council: On March 1, the City participated in the annual Tax Incentive Review Council (TIRC) meeting held at Erie County Officers.  The purpose of the meeting was to review annual reports submitted from companies who are currently beneficiaries of tax abatement agreements.  Companies annually must report on job creation, payroll and capital investment numbers to ensure compliance with the terms of the abatement agreements.  The Huron TIRC recommended continuation of all current abatement agreements for 2022.  Formal recommendations and meeting minutes will be presented to Council on March 22 for consideration in advance of the March 31, 2022 deadline to submit final reports to the Ohio Development Services Agency.

Sawmill Creek: On July 13th, the City voted to pursue the annexation of nine (9) parcels currently located in Huron Township – and more easily recognized as the Sawmill Creek Resort, Conference Center and Golf Course.  On July 16th, Huron Township consented to the annexation and agreed to move forward.  The reasoning behind the proposed annexation is to provide local subsidy to the project via a financing tool commonly referred to as a “Section 41 Tax Increment Financing.”  The type of proposed financing can only be undertaken by a municipality ad cannot be undertaken by a township – hence the need for the proposed annexation.  The final major hurdle needing to be accomplished was consideration and approval of the TIF by the Huron School District.  We are happy to report that on July 20th, the School Board voted to approve the 30-year, 75% TIF.  We are so grateful for the support of the School Board and the Administration and believe we set forth a truly mutually beneficial package that will both ensure a long-term predictable revenue stream to the district while also ensuring adequate revenues to both complete the Sawmill Creek Resort project and fund a capital infrastructure fund to address the western gateway to the City and the intersection of Cleveland Road and Rye Beach.  This is truly a tremendous public private partnership involving the city, Township, School District and Cedar Fair.  There is still a great deal of legislation needing to be brought forth to effectuate the annexation and TIF, which will be occurring over the next several months including but not limited to:

- Development agreement

- Service payment agreement

- TIF Ordinance

- Final Annexation Agreement

- Bond issuance for Sawmill Creek redevelopment

On January 11th, 2022, Council approved both school compensation agreements for the project, one with Huron Schools and one with EHOVE.

It should be noted, during the week of March 14th, Cedar Fair did deliver executed deeds sets which have since been filed with the recorder.  In total, eight (8) parcels were temporarily deeded to the City and then immediately deeded back too Cedar Fair.  This is a requirement of the Section 41 TIF in order for the City to be able to finance a portion of the construction project.  Additionally, Cedar Fair is putting the final touches on the final annexation petition which will be presented to the County in a few weeks.

Additionally, Cedar Fair agreed verbally to an annual service payment of $450,000 on top of what is currently being collected from the property.  Based on the agreed upon School Compensation Agreements, this will equate to a new $112,500 annually for Huron Schools and $6,750 for EHOVE.  The remainder, $330,750 a year (or nearly $10M over the life of the TIF) will be utilized to retire the debt to renovate the project and to undertake public infrastructure investments around the property.

508 Main Street: An interested developer for 508 Main Street has officially presented the city with a Letter of Intent (LOI) for review. Staff and legal counsel are currently reviewing the terms of the proposed LOI.  We hope to be able to present the LOI to Council for consideration in the next few weeks.  The LOI would be the first in a two-step process that results ultimately in the consideration of a Purchase and Sale Agreement.  The proposal would be for predominantly or exclusively a residential type of development.

Two Rivers: Staff recently met with the owners and developers of the Two Rivers development by Huron Lagoons Marina.  Developers are looking to re-start the housing development – which has since lost its planned-unit development designation.  Developers presented conceptual plans for the project which included finishing out the Sheltered Brook roadway with similar housing and then moving forward on additional phases on the undeveloped portions of the property.  The site could also include a series of connected walking trails and retention ponds.  Developers, to move forward, will need to present updated plans to the planning commission in hops of securing a new planned-unit development designation prior to moving forward.  We will keep council apprised as this project moves forward.

INFRASTRUCTURE/STREETS/UTILITIES/IT

Rye Beach Road/Cleveland Road Corridor:  Based on the continued redevelopment of Sawmill Creek Resort and all the existing and growing investments along Rye Beach Road and industrial parks, the city has begun conversation with the Ohio Department of Transportation about safety and traffic control upgrades along Rye Beach Road – with major emphasis on the intersection of Rye Beach and Cleveland Road.  These upgrades include roundabouts on Rye Beach Road, and the intersection of Rt. 6 and Camp Street, road widening in front of Sawmill Creek Resort, intersection upgrades at Perkins Avenue and Rt. 6 and the installation of a multi-use bike path connecting Huron to Sandusky.  ODOT District 3 and Central Office are so impressed with the amount of investment along the corridor, that ODOT District 3 has been encouraged to submit a TRAC application to Central Office seeking funding for engineering, right of way acquisition and eventual construction.  That application will require collaboration with Sandusky, Perkins Township, Huron Township, and the Railroad.  A series of weekly meetings has been established to ensure District 3 is poised to submit their TRAC application to Central office by May of this year – with funding to be announced in December.

Additionally, it has come to the City’s attention that Central Office thinks so highly of the corridor project that is has been selected as one of two projects in the state to be submitted by ODOT to the U.S. Department of Transportation.  These applications are due to the federal government in April of this year with funding decisions to be made in August or September of this year.

Participating jurisdictions will be expected to provide some form of local match which will be requested in late-march or early April.

Based on this, staff plans to present updated plans and cost estimates to Council during an upcoming work session on March 22, 2022.  The City/Council in the near future will also be requested to provide letters of support for the project the U.S. Department of Transportation and will likely be requested to provide some form of high level financial commitment along with our other local political partners.

Safe Routes to Schools: The City submitted two (2) applications to the Ohio Department of Transportation for Safe Routes to Schools funding.  These applications will be for Berlin Road – from Shawnee Elementary School southward to the railroad tracks.  Additionally, the city will be seeking additional funding for new sidewalks east of Shawnee Elementary from Gateway Boulevard eastward to Huron Green.  Based on poor scoring, the city is not going to submit the application for Jim Campbell.  A big thank you to OHM and our planning and zoning staff for all their hard work in submitting these grant applications on behalf of the City.

Sidewalks: The City, in partnership with Huron Township is exploring a sidewalk installation project that would link the current eastern sidewalk terminus (Gateway Boulevard) all the way to the entrance of Huron Green.  This project is instrumental for enhancing walkability and connectivity between multiple subdivisions and Huron’s multiple amenities but will more importantly create a safe connection for those traversing Cleveland Road.  OHM has completed their proposal for design which is approximately $40,000.  If Council and the Trustees desire to move forward, 2022 would be used a planning design year with construction to occur in 2023.  It should be noted, the 2022 budget does include the City covering half of the design costs for the project.

Additionally, staff made application for this project through Erie Regional Planning Commission – Metropolitan Planning Organization (MPO) for supplemental funding for this project.  The MPO had approximately $285,000 in available funding.  In total, five (5) applications were submitted seeking nearly $400,000 in total grant funding.  The applications were reviewed internally last week and the City of Huron’s application has tentatively been awarded approximately $120,000 in funding.  This award is still subject to final MPO approval which we hope to occur in the next few weeks.

Rt. 6 Streetlights: Installation of the new streetlights as part of Route 6 Phase I is substantially complete.  There are several of the new lamp heads that malfunctioned during testing which have since been removed.  It is anticipated that these will be replaced in the next two weeks, contingent on weather conditions.  The new flashing beacon for the pedestrian island near Shawnee School has also been installed.  Finally, as mentioned before, the city will continue ongoing conversations with Ohio Edison to ultimately have the poles abandoned to permit the city to install similar heads that exists throughout the corridor.

Street Resurfacing: The City has received a proposal from OHM to undertake an update to our pavement condition report and is currently reviewing in hopes of approving in early 2022.  We hope to undertake this work in early 2022 to develop a plan for resurfacing in future years. We are planning to have approximately $500,000 available for local street resurfacing and critical repairs in 2022 which is a combination of normal capital budgeting of $200,000 and year end transfers of $300,000. Staff has sent a list of roads (or road segments) to Council and plans to move forward with bidding over the next few weeks.  Roads for 2022, based on available resources are restricted to asphalt roads and include:

- Gumwood

- Rose

- Vine

- Bruns

- Williams (Cleveland to Rt. 6)

- Williams (Rt. 6 to Standard)

We have also selected two alternatives which may get included based on results of bidding.  These roads include:

- Stowe

- Woodside

The above roads are in addition to the normal patching and crack sealing that occurs annually.  Additionally, OHM is beginning work on developing cost estimates for some of the larger neighborhoods in need of major road repairs for 2023-2025.

Stormwater Management: The City and OHM staff recently met to review a proposal to undertake a stormwater management plan for the city.  The City continuously is engaged by residents related to stormwater issues they are facing across the City.  The ultimate plan would be to undertake an exhaustive process to map the existing stormwater system throughout the City, undertake hydraulic modeling to determine capacities of the system, and then put together a capital improvements plan to systematically make upgrades to the system which will denote cost and priority.  Staff is in receipt of the proposal and is currently reviewing to determine what portions of work may be able to be accomplished in 2022.

Body Worn Cameras: in 2022, the IT Department and the Police Department will begin exploring funding opportunities to acquire and begin implementation use of body worn cameras.  These cameras are becoming prevalent in nearby police departments and our officers and sergeants have expressed interest in them as well.  In addition to exploring funding opportunities, we will also begin getting a sense of the cost of purchase and understanding any additional IT upgrades to store the content.

Website: The City has budgeted $50,000 for a revamp of the City’s website in 2022.  Although this work may extend into early 2023, the city desires to begin the process in the upcoming months. First, we are recommending issuing a Request for Proposal to IT/web development firms in April with hopes of presenting a preferred firm to Council for consideration shortly thereafter.

ZONING/CODE/PLANNING

Condemnation and Demolition: Staff is currently working with SSEG to explore ways to increase the expediency and efficiency of the City’s condemnation and demolition process.  Although not needed often, when it is, time is usually of the essence.  We hope to have recommendations for Council review within thirty (30) days.

Tree Assessment:  Similar to the sidewalk assessment program, the City is exploring a tree assessment program for property owners who need to remove dead, dying or diseased trees from their property.  The cost of removing a tree can be very expensive.  Through the assessment program, property owners would have the option of, in essence, financing the removal through an assessment on their real estate taxes.  Additionally, we are proposing to amend the code to ensure the services of a certified arborist are engaged to determine the health of trees being removed.  Additionally, it may be worth considering a requirement be included to replant a new tree in its place to ensure long term health of the City’s tree canopy.

Signage Code: The City is also undertaking a comprehensive review of our signage code – related to both permanent and temporary signage.  This review is aimed at simplifying our code for greater clarity while also taking into consideration some recent court rulings at the state level regarding enforcement capabilities.  We hope to have a draft for consideration in early Spring of 2022.

Main Street Corridor Plan: Staff met with the team from OHM this week to review the draft workplan and scope for the Main Street visioning and community outreach process.  We are planning a robust community outreach process facilitated by OHM that will include broad community meetings, stakeholder meetings and a steering committee as we move towards adoption of a plan that will enhance the corridor and create cohesion from Bogart Road to the Pier.  The plan will be achievable, financeable, and most importantly, informed by the community.  We anticipate presenting a proposal to Council in the upcoming weeks to begin this process.

Local Preference: Staff and SSEG put together a memorandum or Council review regarding the exploration of a local preference ordinance.  Local preference in essence, provides a legally permissible means to increase the likelihood of local suppliers and contractors to be selected to receive City contracts.  The memorandum will provide detail on how local preference works and a cross section of other communities to determine if they have local preference ordinances and how they are structured. Staff will await guidance from Council in terms of whether to move this conversation forward and to begin drafting legislation.  This will be the topic of an upcoming work session on March 22 to determine what, if any direction Council would like to go with this topic.

PARKS AND RECREATION

Costal Management Assistance Grant: on October 15, 2021, the City submitted two (2) pre-applications to ODNR for their Coastal Management Assistance Grant Funding.  Upwards of $500,000 (which requires a 1:1 match) is available to communities within a limited coastal area to help fund projects related to coastal planning, public access, water quality, land acquisition, habitat restoration and research.  On November 2, the city was notified by ODNR that we are being encouraged to re-submit both of our applications for full consideration.  The City submitted two (2) pre-applications:

- A request to secure funding to increase public access to the developing beach behind the water plant and

- A coastal planning grant that would cover the area of Lakefront Park eastward to the Huron River also encompassing the northern portion of main street.

Staff has officially submitted both proposals and will be awaiting decisions from the grant funding applications at some point in 2022.  We will keep Council aware of any news related to these applications throughout 2022.

Public Boat Launch: Staff received notification from ODNR this week of their intent to replace the lamp heads at the public boat launch.  ODNR plans to contract with All Phase Lighting, Inc. to replace all twenty-five (25) lamp heads.  The replacements will be LED and will help with the continued loss of light that has been occurring at the boat launch and parking lots for the last few years.  Based on our agreement with ODNR, capital replacements costs are the responsibility of ODNR who will be funding the entire project.  Staff will keep Council aware of proposed timeline for the work to be completed – which will be dictated by material availability and contractor’s schedule.  We continue to be appreciative of ODNR’s continued investment in the boat launch property.

Fish Cleaning Station: The City received three (3) bids for the construction of the fish cleaning station at the public boat launch.  The City is currently reviewing the results of those bids and plans to present a contract to Council for consideration at one of the April 2022 meetings.

Staff still does anticipate needing to enter into a construction inspection agreement with OHM for the project in the upcoming weeks as well.  Additionally, the City is proposing to submit a grant application for up to $25,000 to Shores and Islands Ohio, through their Destination Development grant program to subsidize the City’s portion of the expenses.  Although we are planning for the City to contribute to the project which has been approved in the 2022 budget, we still desire to secure additional funding to limit this expense.  We will seek Council approval to submit this grant application at the March 22, 2022 meeting.

Finally, we are in additional conversations with ODNR about securing additional funding as well, above and beyond the $500,000 grant that has already been received.  Although not a sure thing, we hope to determine this possibility in the next week or so.

FINANCE

American Rescue Plan Act (ARPA):  The final ruling on APRA fund guidance was issued in January. The guidance provides more flexibility on allowable uses for smaller governments. Staff discussed these updates and the preliminary spending plan with the Finance Committee on February 7th. The following link will direct you to the ARPA spending plan, as well. Staff will request a work session with Council to review this plan more in detail.

https://stories.opengov.com/huronoh/published/YTvWGMOYO

Monthly Financial Report: The December 2021 financial report was distributed to Council at the end of January. The City’s General Fund ended the year with a 32% reserve balance, which allowed the City to increase the paving budget for 2022 by $300,000. 2021 income tax revenue was 18% higher than 2020. The January 2022 financial report will be sent to Council by mid-February.

WATER DEPARTMENT

Project Updates:

- Mucci meter has been installed and operating as expected;

- Plant Expansion – Basin 5 is near completion (should be done in the next 2 weeks)

- Began preliminary discussions with Northern Ohio Rural Water on the potential for wholesale water from Huron.  Meetings are anticipated to occur over the next few months to further explore this potential partnership.

- Sludge Intake – Poggemeyer is generating a proposal to study estimated costs of alternative, most notably a river intake.

- Sludge Lagoon – Poggemeyer is generating a proposal to study alternatives.

Rye Beach Water Tower: Shores and Islands Ohio has submitted final design plans to the City for the repainting of the Rye Beach Water Tower.  Shores and Islands will be covering the entire cost of the repainting which is being done based on the organization’s new branding and organizational name change.  The stem of the existing water tower, which says “Huron” will remain and will not be repainted.  The final design will be considered by the City’s Planning Commission at their meeting this week.

PERSONNEL

Annual Report: The City plans to reinstitute the production of an annual report.  Hopefully to be published and available in early March, the report is meant to provide the public with a summary of department outcomes and accomplishments for 2021 and a snapshot of the City’s financial position.  We feel it is very important to both celebrate the accomplishments and hard work of our various departments and staff while also increasing the avenues that we can communicate to the public about the work of the City.  Based on the amount of content, we are likely considering a 10–12-page annual report for 2021.  This will be in addition to our normal set of two (2) newsletters we also publish.

Police: The Huron Police Department has officially made a new full-time hire, as budgeted for in 2022.  We are thrilled to welcome officer Bradley Griffin to the force who started with the City earlier this month.  We are excited to have this additional capacity and wish Officer Griffin all the best as he begins his career with the Huron Police Department.

Human Resources: The City has negotiated the terms of a Human Resources Agreement with Mrs. Andrea Rocco for calendar year 2022.  The City has long desired addressing the need for a dedicated staff person or entity to handle Human Resources needs – which has historically been handled by Terri Welkener and Cory Swaisgood.  If approved by Council, Mrs. Rocco will assume these responsibilities in March and will handle items such as updating of the Employee Handbook, workers compensation claims, employee onboarding, disciplinary and grievance issues, and healthcare/benefits needs of our staff.  We are very much looking forward to this added capacity for our employees.

Service Director: A reminder that Stuart Hamilton will begin employment with the City on Monday March 28th as the City’s next Service Director.  In this capacity, he will be responsible for overseeing day to day operations of the Streets, Water, Information Technology and Engineering Departments as well as overseeing critical City services such as Huron Public Power and Capital Project coordination amongst departments.  Mr. Hamilton comes to us from the City of Sandusky where he served as their Information Technology Director.  We look forward to Mr. Hamilton’s arrival.

Finance Director: At the March 8th meeting of City Council, Mr. Jeff Hall was unanimously confirmed as the next Finance Director for the City of Huron.  Mr. Hall comes to us most recently from Sandusky City Schools where he served as Treasurer.  Prior to that, Mr. Hall served as the Treasurer of Brecksville-Broadview Heights School District and various private banking positions focused on investments and wealth management.  Mr. Hall begins with the City on Monday March 21, 2022.  We are excited to welcome Mr. Hall to the team and look forward to partnering on man projects moving forward.

School Resource Officer: The City, Township and School; District entered into an agreement in 2019 for 3 years in which the City would designate one of its officers as a school resource officer.  This agreement calls for each entity to pay for 1/3 of the total salary and benefits of this position.  The initial term of the agreement expires in the summer of 2022.  The agreement does permit for a 2-year renewal unless a party desires to non-renew of which must be placed in writing by April 1 of this year.  The City notified both the Township and School District of our intent to continue with the agreement for another 2 years and for those parties to reach out in the event they do not desire to continue the arrangement.  We appreciate the continued support from the Township and District for this critical position and resource for our schools.  As of today, we have not heard from either partner in terms of their desire to amend or terminate the existing agreement.

CONTRACTS

Agreements/contracts that will expire in 2022 include:

- OHM Advisors (Engineering)

- Erie Soil and Water Conservation District (Engineering) - COMPLETED

- Republic Services

    - The City is currently awaiting proposals from Republic Services about what terms could look like under a new comprehensive agreement.  An additional option exists to simply renew the agreement for 1 additional year, which is permitted under the current agreement.  This option ha been discussed at the Finance and Utilities Committee and may be the most favorable option depending on what Republic Services is offering under a new agreement.

- HJRD Annual Agreement (Recreation)

- Dispatch Agreement – Erie County Sheriff

- Seeley, Savidge, Ebert & Gourash Co., LLP (Law)

- Dynegy Energy Services – Electric Aggregation Program

- Bricker & Eckler – HPP Legal Services (Law)

  - Police Chief Employment Agreement

UPCOMING MEETINGS

March

City Council Work Session: March 22, 2022 at 5:30pm in the Council Chambers

City Council Meeting: March 22, 2022 at 6:30pm in the Council Chambers

Planning Commission: March 23, 2022 at 5:00pm in the Council Chambers

April

HJRD: April 5, 2022 at 6:30pm in the Council Chambers

Utilities Committee: April 5, 2022 at 6:00pm in the Main Conference Room

Building & Zoning Appeals: April 11, 2022 at 6:30pm in the Council Chambers

City Council Meeting: April 12, 2022 at 6:30pm in the Council Chambers

City Council Meeting: April 26, 2022 at 6:30pm in the Council Chambers

Planning Commission: April 27, 2022 at 5:00pm in the Council Chambers