CITY OF HURON

CITY MANAGER’S REPORT

March 4, 2022

Matthew Lasko, City Manager

ECONOMIC/COMMUNITY DEVELOPMENT

Firelands Scientific: The City has received final site plans from Firelands Scientific related to a substantial expansion of their facility in the Huron Corporate Park.  The site plan was presented to the planning commission on 12/15/21 and received unanimous approval.  The project does need to get additional approvals on lighting plans, however.  This is truly an exciting project, and we are appreciative of the Company’s willingness to expand operations in the City. The expansion includes, but is not limited to additional growing space, offices, warehousing, and parking along with landscaping enhancements.

USGS/Harbor Point Marina: At the planning commission meeting on 12/15, the next phase of the Harbor Point Marine project was presented.  The second phase (the first being the construction of the USGS facility which is underway) includes a new storage facility and the construction of an approximate 2,500 square foot Harbormaster House.  The site plan received approval, however, the developers will need to still secure approval of their landscaping plan and undergo design review of the exterior materials for the facility.  We are excited that the owners/developers continue to move forward with additional phases of this transformational project.  Developers are still determining what, if anything, will happen to the larger blue storage building on site.

Buckeye Sports: The City has received plans from Buckeye Sports for the construction of their water/marine craft facility in Lake Erie Parkway.  This will be a wonderful addition to the City and the corporate park and will result in development on the last remaining parcel within the Corporate Park.  We are hoping to see construction commence soon and want to wish them a big welcome to the community.

South Shore Marine: Staff recently met with representatives from South Shore Marine regarding an upcoming expansion.  The company is looking at adding another large indoor storage facility just east of their campus.  The currently facility is estimated to represent an additional $1.5M investment in the community.  We hope to be able to present this project to planning commission at an upcoming meeting and we are grateful for the company’s continued investment and expansion efforts in Huron.

Ardagh/Sawmill Pkwy: Construction continues on the approximate 300,000 square feet worth of additions to the expanded facility.  The City has approved the vacation of about 300-400 feet of roadway at the eastern end of Sawmill Parkway based on a recommendation of approval from the Planning Commission.  That vacation agreement has now been fully executed.  Related, the city is finalizing the process of receiving a dedication of land from Ardagh which will be partially utilized for the installation of a turnaround primarily to aid emergency vehicles in their maneuvering the eastern terminus of the Parkway.  We hope to have the new plat recorded shortly, although it will require for the city to publicly dedicate the eastern most 1/3rd of the road prior – which was found to have never been completed through our title search.

Additionally, based on recent conversations with corporate representatives, the total investment in the facility that is anticipated by year end is closer to $580M versus the historically reported $411M.  Additionally, they are anticipating 322 employees by year end versus the earlier reported 211 employees.

OHM continues to progress with final design and construction drawings in hopes of bidding out the construction in late-Spring, early-Summer 2022.

ConAgra: Based on the recent Council resolution authorizing staff to begin negotiations with NAI Harmon Group from Toledo, a kick-off call is schedule to occur during the week of October 11th.  Action steps and updated timelines will begin to become clearer over the next few weeks.  The city has engaged the assistance of Cushman Wakefield of Cleveland, a global commercial real estate service company, to assist the city in providing an updated broker price opinion (like an appraisal) for both the land as-is and with certain public infrastructure improvements in place.  We receive the draft appraisal and are currently reviewing the results of the analysis.  This will provide a great reference point during site control negotiations.  Additionally, the City and NAI Harmon have begun the process of putting a framework together for a development agreement which would outline, amongst other items, responsibilities for infrastructure investments and timelines for development/construction to commence.

Council referred the application for rezoning of the ConAgra property from I-2 General Industrial to MU-GD Mixed Use Granary District to the Planning Commission at its last meeting on November 9, 2021. Planning Commission held a public hearing on the request at its December meeting on December 15, 2021, and approved the rezoning application which was presented to Council in January of 2022 and will require three (3) readings.  In addition to approving the rezoning, there are a few items Planning Commission recommended to be amended in the zoning classification – which is now many years old since its inception.  Items to be discussed include but are not limited to whether to permit transient rental uses within the district and greater clarity on what retail/commercial signage and uses.  This was also presented in January to Council and will require three (3) readings.

Finally, the city is in receipt of the seawall engineering report and is currently reviewing.  Results of the study will be summarized in the next week or two.

Sawmill Creek: On July 13th, the City voted to pursue the annexation of nine (9) parcels currently located in Huron Township – and more easily recognized as the Sawmill Creek Resort, Conference Center and Golf Course.  On July 16th, Huron Township consented to the annexation and agreed to move forward.  The reasoning behind the proposed annexation is to provide local subsidy to the project via a financing tool commonly referred to as a “Section 41 Tax Increment Financing.”  The type of proposed financing can only be undertaken by a municipality ad cannot be undertaken by a township – hence the need for the proposed annexation.  The final major hurdle needing to be accomplished was consideration and approval of the TIF by the Huron School District.  We are happy to report that on July 20th, the School Board voted to approve the 30-year, 75% TIF.  We are so grateful for the support of the School Board and the Administration and believe we set forth a truly mutually beneficial package that will both ensure a long-term predictable revenue stream to the district while also ensuring adequate revenues to both complete the Sawmill Creek Resort project and fund a capital infrastructure fund to address the western gateway to the City and the intersection of Cleveland Road and Rye Beach.  This is truly a tremendous public private partnership involving the city, Township, School District and Cedar Fair.  There is still a great deal of legislation needing to be brought forth to effectuate the annexation and TIF, which will be occurring over the next several months including but not limited to:

- Development agreement

- Service payment agreement

- TIF Ordinance

- Final Annexation Agreement

- Bond issuance for Sawmill Creek redevelopment

On January 11th, 2022, Council approved both school compensation agreements for the project, one with Huron Schools and one with EHOVE.

Most recently, Cedar Fair is in the process of executing the deed sets and will be sending to the City in the very near future.  Once this step is accomplished, the City will be able to move forward immediately with consideration of both School Compensation Agreements and consideration of the final TIF Ordinance.

Additionally, Cedar Fair agreed verbally to an annual service payment of $450,000 on top of what is currently being collected from the property.  Based on the agreed upon School Compensation Agreements, this will equate to a new $112,500 annually for Huron Schools and $6,750 for EHOVE.  The remainder, $330,750 a year (or nearly $10M over the life of the TIF) will be utilized to retire the debt to renovate the project and to undertake public infrastructure investments around the property.

508 Main Street: Staff has been approached by a developer with interest in the City owned property.  The primary use would be some form of residential development.  Talks are still very preliminary as significant due diligence would need to be undertaken by the interested party along with further discussions internally about the long-term vision and desired use for that site.  Staff will continue to keep Council apprised of any progression in these discussions.  We do anticipate the interested developer to request a Letter of Intent from the City which would restrict our ability to sell the property while they are completing necessary due diligence.

INFRASTRUCTURE/STREETS/UTILITIES/IT

Rye Beach Road/Cleveland Road Corridor:  Based on the continued redevelopment of Sawmill Creek Resort and all the existing and growing investments along Rye Beach Road and industrial parks, the City has begun conversation with the Ohio Department of Transportation about safety and traffic control upgrades along Rye Beach Road – with major emphasis on the intersection of Rye Beach and Cleveland Road.  Additionally, the City will be meeting with staff from the Erie Regional Planning Commission and Huron Township who may have additional interest in upgrades on the Cleveland Road corridor heading west from town – primarily at Camp Road and Perkins Avenue.  Based on the previous traffic study that was done a few years ago, coupled with all the major investments in the area, the corridor may be a good candidate for a Transportation Review Advisory Council application to fund a significant portion of the needed traffic and safety upgrades from Rye Beach to Perkins Avenue which total well more than $10M.  Applications would be due to the state in May of 2022.    A meeting will be held next week with all project partners to begin layout out responsibilities and timelines to make application in May.

Sidewalks: The City, in partnership with Huron Township is exploring a sidewalk installation project that would link the current eastern sidewalk terminus (Gateway Boulevard) all the way to the entrance of Huron Green.  This project is instrumental for enhancing walkability and connectivity between multiple subdivisions and Huron’s multiple amenities but will more importantly create a safe connection for those traversing Cleveland Road.  OHM has completed their proposal for design which is approximately $40,000.  If Council and the Trustees desire to move forward, 2022 would be used a planning design year with construction to occur in 2023.  It should be noted, the 2022 budget does include the City covering half of the design costs for the project.

Additionally, staff will be making application for this project through Erie Regional Planning Commission – Metropolitan Planning Organization (MPO) for supplemental funding for this project.  The MPO recently released a request for proposals, due February 25th, 2022, seeking transportation alternative projects (bike and pedestrian) based on having additional Coronavirus Relief and Response dollars.  The MPO has approximately $280,000 available with project maximums set at $93,414.  As part of this application, the city and the Township will need to enter into a collaborative agreement.  A draft of that agreement has been prepared by the city and is currently being reviewed by the Township.  Ultimately, this agreement will also need to be presented to Council for consideration.

Rt. 6 Streetlights: Installation of the new streetlights as part of Route 6 Phase I is substantially complete.  There are several of the new lamp heads that malfunctioned during testing which have since been removed.  It is anticipated that these will be replaced in the next two weeks, contingent on weather conditions.  The new flashing beacon for the pedestrian island near Shawnee School has also been installed.  Finally, as mentioned before, the city will continue ongoing conversations with Ohio Edison to ultimately have the poles abandoned to permit the city to install similar heads that exists throughout the corridor.

Street Resurfacing: The City has received a proposal from OHM to undertake an update to our pavement condition report and is currently reviewing in hopes of approving in early 2022.  We hope to undertake this work in early 2022 to develop a plan for resurfacing in future years. We are planning to have approximately $500,000 available for local street resurfacing and critical repairs in 2022 which is a combination of normal capital budgeting of $200,000 and year end transfers of $300,000. The list of roads to be recommended for resurfacing and repair will be based on the 2020 pavement condition report.  Our Streets Foreman and OHM will be meeting shortly to provide recommendations for roadwork for 2022.

Stormwater Management: The City and OHM staff recently met to review a proposal to undertake a stormwater management plan for the city.  The City continuously is engaged by residents related to stormwater issues they are facing across the City.  The ultimate plan would be to undertake an exhaustive process to map the existing stormwater system throughout the City, undertake hydraulic modeling to determine capacities of the system, and then put together a capital improvements plan to systematically make upgrades to the system which will denote cost and priority.  Staff is in receipt of the proposal and is currently reviewing to determine what portions of work may be able to be accomplished in 2022.

Body Worn Cameras: in 2022, the IT Department and the Police Department will begin exploring funding opportunities to acquire and begin implementation use of body worn cameras.  These cameras are becoming prevalent in nearby police departments and our officers and sergeants have expressed interest in them as well.  In addition to exploring funding opportunities, we will also begin getting a sense of the cost of purchase and understanding any additional IT upgrades to store the content.

Snow Removal: A huge thank you to all staff who have been working around the clock since Wednesday night clearing roads and sidewalks of snow – including individuals from our Streets, Water Distribution and Parks and Recreation Departments.  Operating on little sleep our crews have been making several rounds throughout the city and also utilizing the backhoe when needed for narrower streets.  Crews will work through the weekend if necessary.  Also, a thank you to HPD and HFD who have worked to keep City Hall and our safety facilities clear as well.

Website: The City has budgeted $50,000 for a revamp of the City’s website in 2022.  Although this work may extend into early 2023, the city desires to begin the process in the upcoming months. First, we are recommending issuing a Request for Proposal to IT/web development firms in April with hopes of presenting a preferred firm to Council for consideration shortly thereafter.

ZONING/CODE/PLANNING

Condemnation and Demolition: Staff is currently working with SSEG to explore ways to increase the expediency and efficiency of the City’s condemnation and demolition process.  Although not needed often, when it is, time is usually of the essence.  We hope to have recommendations for Council review within thirty (30) days.

Tree Assessment:  Similar to the sidewalk assessment program, the City is exploring a tree assessment program for property owners who need to remove dead, dying or diseased trees from their property.  The cost of removing a tree can be very expensive.  Through the assessment program, property owners would have the option of, in essence, financing the removal through an assessment on their real estate taxes.  Additionally, we are proposing to amend the code to ensure the services of a certified arborist are engaged to determine the health of trees being removed.  Additionally, it may be worth considering a requirement be included to replant a new tree in its place to ensure long term health of the City’s tree canopy.

Signage Code: The City is also undertaking a comprehensive review of our signage code – related to both permanent and temporary signage.  This review is aimed at simplifying our code for greater clarity while also taking into consideration some recent court rulings at the state level regarding enforcement capabilities.  We hope to have a draft for consideration in early Spring of 2022.

Main Street Corridor Plan: Staff met with the team from OHM this week to review the draft workplan and scope for the Main Street visioning and community outreach process.  We are planning a robust community outreach process facilitated by OHM that will include broad community meetings, stakeholder meetings and a steering committee as we move towards adoption of a plan that will enhance the corridor and create cohesion from Bogart Road to the Pier.  The plan will be achievable, financeable, and most importantly, informed by the community.  We anticipate presenting a proposal to Council in the upcoming weeks to begin this process.

Local Preference: Staff and SSEG are putting together a memorandum or Council review regarding the exploration of a local preference ordinance.  Local preference in essence, provides a legally permissible means to increase the likelihood of local suppliers and contractors to be selected to receive City contracts.  The memorandum will provide detail on how local preference works and a cross section of other communities to determine if they have local preference ordinances and how they are structured. Once complete, this may be a good topic to review and discuss at an upcoming work session of Council.

PARKS AND RECREATION

Costal Management Assistance Grant: on October 15, 2021, the City submitted two (2) pre-applications to ODNR for their Coastal Management Assistance Grant Funding.  Upwards of $500,000 (which requires a 1:1 match) is available to communities within a limited coastal area to help fund projects related to coastal planning, public access, water quality, land acquisition, habitat restoration and research.  On November 2, the city was notified by ODNR that we are being encouraged to re-submit both of our applications for full consideration.  The City submitted two (2) pre-applications:

- A request to secure funding to increase public access to the developing beach behind the water plant and

- A coastal planning grant that would cover the area of Lakefront Park eastward to the Huron River also encompassing the northern portion of main street.

Staff has officially submitted both proposals and will be awaiting decisions from the grant funding applications at some point in 2022.  We will keep Council aware of any news related to these applications throughout 2022.

Lakefront Park/Shoreline Enhancements: Staff has received 3 proposals from qualified contractors to undertake critical shoreline improvements and reinforcement work at Lakefront Park.  Specifically, crews plan to install additional armor stone on the shoreline near where Wall Street dead ends into Center Street.  Due to historically high-water levels the past few years, the shoreline has been eroded and is nearing above ground and underground infrastructure.  A revised proposal to undertake the work will be presented to Council on February 8th with work expected to occur later this winter.

Fish Cleaning Station: Final design drawings are completed, and the project is now officially out to bid.  Proposals and cost estimates are due to the City by February 25th, 2022.  Assuming an acceptable proposal, staff will be presenting a contract to Council for consideration at one of the March council meetings.  The project is anticipated to be substantially completed by mid-summer.  Parks and Recreation staff are hard at work developing an operations and cleaning plan for the facility to be ready for its opening this summer.

#### Ice Rink: Through a generous donation by the Columbus Blue Jackets and help from Brian Edwards, we have a limited supply of ice skates available to lend out. They are used hockey skates, mostly in children's sizes.  Loaner skates are available for pick-up at the Huron Parks & Rec office (110 Wall St.) on Monday, Tuesday, and Thursday afternoons, from 1pm to 4:30pm. You are welcome to call 419-433-8487 to check availability. Please leave a message if we are unable to pick-up.

FINANCE

American Rescue Plan Act (ARPA):  The final ruling on APRA fund guidance was issued in January. The guidance provides more flexibility on allowable uses for smaller governments. Staff will discuss these updates and the preliminary spending plan with the Finance Committee on February 7th. The following link will direct you to the ARPA spending plan, as well. Staff will request a work session with Council to review this plan more in detail.

https://stories.opengov.com/huronoh/published/YTvWGMOYO

Monthly Financial Report: The December 2021 financial report was distributed to Council at the end of January. The City’s General Fund ended the year with a 32% reserve balance, which allowed the City to increase the paving budget for 2022 by $300,000. 2021 income tax revenue was 18% higher than 2020. The January 2022 financial report will be sent to Council by mid-February.

WATER DEPARTMENT

Active Projects:

- Filter #1 overhaul completed (remove all media and replace with 25 tons of new media). This was completed 90% in-house by filtration staff moving 50,000 lbs of media by hand into the filter. Filter #1 is back to normal operation.

- New Mucci water meter installation is in progress.

- Deck removal complete in sedimentation basins 4 & 5.

- Working with LESI on Rye Beach water tower logo placement.

- Installing scheduled 40 conduit for CCTV in-house upgrade to replace bnc video with ethernet at all 16 camera locations.

- Instructing/hosting a Basic Water Treatment Course at the water treatment plan in conjunction with the Operator Training Committee of Ohio (OTCO). Jason Gibboney received free CEU’s in exchange for instruction, and one additional City employee was permitted to attend the course at no charge. There was a diverse group this semester representing the following municipalities: Village of Attica, Erie County D.O.E.S. (4 students); City of Willard, Village of New London, City of Canal Fulton; and Village of Lexington.

Active Projects:

- Sludge Intake – Poggemeyer is generating a proposal to study estimated costs of alternative, most notably a river intake.

- Sludge Lagoon – Poggemeyer is generating a proposal to study alternatives.

- Boilers – 2 of the 3 boilers at the water treatment plan have failed. These are for the plant only; therefore, 1 boiler is sufficient since we are nearing the end of winter. These units have been an annual headache with the City incurring thousands of dollars in repairs each season. Wilkes is generating a quote to either (1) repair the units, or (2) replace the units, so that the City can make an educated decision going forward. These boilers were installed in 2010 and despite being relatively new, they have been plagued with issues. The boilers were entirely rebuilt in 2018, but have only lasted 4 years.

PERSONNEL

Annual Report: The City plans to reinstitute the production of an annual report.  Hopefully to be published and available in February, the report is meant to provide the public with a summary of department outcomes and accomplishments for 2021 and a snapshot of the City’s financial position.  We feel it is very important to both celebrate the accomplishments and hard work of our various departments and staff while also increasing the avenues that we can communicate to the public about the work of the City.  A draft outline of the report has been completed and is currently being finalized by all department in hopes of sending it out for final layout in mid-February.

Police: The Huron Police Department has added another full-time officer to its force, Bradley Griffin, who will start on March 6th. We are excited to have this additional capacity at our disposal and want to offer a warm welcome to Bradley.

Human Resources: The City is currently developing a plan to enhance our human recourse capacity – a dedicated function that has been needed for years.  Currently, Human Resources needs are handled through our Commission Clerk, City Manager’s Office, and Finance.  However, neither of these departments or personnel are specifically trained in human resources – although they have done a tremendous job filling in.  We envision needing 10-20 hours weekly (and on call availability).  We will keep Council up to date when the plan is finalized – and look forward to enhancing these services for our employees.

Finance Director: As previously communicated, Cory Swaisgood will be departing the city in either late March or early April.  He has accepted a great position with the State Auditor’s Office.  Cory’s expertise and work ethic will be truly missed but we are very fortunate that his systems and improvements he has made will remain – which have greatly improved the efficiency and transparency of the Finance Department.  The city has already commenced a search process in hopes of presenting a candidate to Council in enough time to ensure overlap prior to Cory’s departure.

CONTRACTS

Agreements/contracts that will expire in 2022 include:

- OHM Advisors (Engineering)

- Erie Soil and Water Conservation District (Engineering)

- Republic Services

- HJRD Annual Agreement (Recreation)

- Dispatch Agreement – Erie County Sheriff

- Seeley, Savidge, Ebert & Gourash Co., LLP (Law)

- Dynegy Energy Services – Electric Aggregation Program

- Bricker & Eckler – HPP Legal Services (Law)

  - Police Chief Employment Agreement

UPCOMING MEETINGS

March

City Council Meeting: March 8, 2022 at 6:30pm in the Council Chambers

BZA Meeting: March 14, 2022 at 6:30pm in the Council Chambers.

City Council Work Session: March 22, 2022 at 5:30pm in the Council Chambers

City Council Meeting: March 22, 2022 at 6:30pm in the Council Chambers

Planning Commission: March 23, 2022 at 5:00pm in the Council Chambers